## Tasks

Task 1: To plan and deliver demonstrations of the core technologies at the rate of one every six months.

Task 2: To develop a set of advanced human-to-computer input devices into a single interface system.

Task  3: To integrate a comprehensive set of visual, aural, tactile, proprioceptive, and somatosensory rendering devices into the GROK-BOX system to give the user an integrative experiential interaction with the complex data types.

Task  4: To develop an interactive environment that combines new ways to render complex information with the advanced human-to-computer input devices.

Task 5: To optimize the interface system to match the human nervous system’s ability to transduce, transmit, and render to consciousness the necessary information to interact intelligently with information.

Task 6: To evaluate the GROK-BOX system for providing mission critical support

Task 7: To generate an ongoing reporting and demonstration of the developing functionality of the system.

## Project Phases, Milestones and Deliverables

The proposed Grok-box project will take place in three phases: (1 phase per year)

- Tasks 1-3 will be the focus of Phase 1.

- Tasks 4-5 will be the focus of Phase 2.

- Task 6 will be the focus of Phase 3.

- Task 7 will extend throughout the project.

All tasks will be documented on an ongoing basis and delivered as Web pages, papers, and conference presentations.

Each phase will consist of 2 demonstrations per year, as described below.

### Phase 1

Deliverable 1:  Demonstration of the functional integration of relevant human-to-computer input devices into the system. (approx. 6 months)

Deliverable 2:  Demonstration of various multisensory rendering systems integrated into the system.

### Phase 2

Deliverable 3:  Demonstration of an integrated system of human to computer input devices with the multisensory rendering systems.

Deliverable 4:  Demonstration of an interactive, experiential environment optimized for intelligent interaction with information.

### Phase 3

Deliverable 5: Evaluation of the effectiveness of the GROK-BOX as a system capable of supporting mission critical support.

Deliverable 6: Final report.