MindTel  LLC

Intelligence On Demand Services

500 University Place, Syracuse NY 13210

To     Carl Taylor- TCI

From Dave Warner MD  -MindTel

RE:    Care-Bridge Technologies

Carl

I agree that there is a need to a develop a concise, descriptive, technically robust, technology

requirements document to help guide the development of the Care Bridge. I look forward to

working with your team in the design, development and implementation of this "next generation" distributed medical intelligence system.

Per your request I have prepared a statement of work and budget for MindTel providing TCI with initial critical path medical intelligence services for the "Care Bridge " project:

Task 1

A 3-5 page concise document which outlines the necessary core technology and development strategies for creating a commercially viable, intelligent, telemedical service delivery  infrastructure which can support both knowledge on demand/knowledge vending services and real-time multi-point connectivity  across heterogeneous systems. This Reference Architecture for the "Care Bridge " will take advantage of internet, intranet and web-based technologies.

Task 2

Interaction with key individuals at JH-APL

Evaluate  candidate "core" technologies and technical expertise needed to develop the Care Bridge

Task 3

Exit briefing to key TCI personnel

Cost   $25,000

Terms - $7,000 upon agreement to proceed.

$8,000 upon delivery of Reference Architecture Document for the "Care Bridge "

$10,000 post interaction with APL/Exit briefing to TCI

MindTel will cover travel and communication expenses.

I look forward to working with your team

Dave Warner MD

CIO. Director of Medical Intelligence

MindTel LLC

800-950-0849

davew@well.com